Language filter – 1 week

Suggestion Approval process – broken down

2) Registration – 1 week

Categorization – 1 week

User Roles and login system – 1 week

Suggestion submission – 1 week

1) User Experience/ User Interface – 1 week

Search – 1 week

Reporting system – 1 week

Database schema – 1 week

Steven appointed as gatekeeper for Database schema and design

User wants to disapprove or filtered suggestions and comments saved. **Do we really need this?**

Teams – week 1

George/Eddie – User Interface set to work 2pm Sunday

Aaron/Steve – Registration Set to work 2pm Sunday

Work week ends Saturday at 7:00pm meeting

Sunday begins new workweek